## Slide 1: TESTING ELECTRONICS | TESTING & SOFTWARE STATES
UPDATES
Tested the entire system with the fluid panel and BVAS from Lazarus. Was able to actuate almost all of the solenoids using the control box from the control room with visual readouts confirming actuation.
Found an issue with the supply vent relay circuitry on the PCB. Most likely transistor issue.
REMAINING TO DO
Find what is wrong with the supply vent relay and fix. If not immediately fixable, we can use the spare relay that is already wired and adjust the software accordingly.
Add the abort switch functionality.
Add the “pause” and “abort” states to the actuator box in case of comms failure.
Add more detailed error readouts with the LCD screen.